Week 28th Aug – 3rd Sept

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Tasks** | **Details** |
| 1 | Progress made in the last week | * Worked with Infra team for DC-DR switch over * Implemented User login common Microservice in Apigee * Added Request validation in Apigee as per API spec document |
| 2 | Plan for next week | * Implement Microservices for Member Services * Prepare the Apigee deployment documentation for CI/CD |
| 3 | Any **Risks/Issues/Dependency**along with the Impact (High/Medium/Low) |  |
| 4 | Support required, if any |  |

Week 4th Sept – 10th Sept

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Tasks** | **Details** |
| 1 | Progress made in the last week | * Implemented Microservices for Member Services * Prepared the Apigee project structure and deployment documentation for DevOps |
| 2 | Plan for next week | * Focused on CICD Toolstack WAF issue, working with DevOps team * Implement Microservices for Collateral Management |
| 3 | Any **Risks/Issues/Dependency**along with the Impact (High/Medium/Low) |  |
| 4 | Support required, if any |  |

Week 11th Sept – 17th Sept

|  |  |  |
| --- | --- | --- |
| **S. No.** | **Tasks** | **Details** |
| 1 | Progress made in the last week | * Onboarded all garage backend microservices on Apigee as per the api-specs * Prepared the Apigee project structure and deployment documentation for DevOps and work with DepOps team to resolve the issues |
| 2 | Plan for next week | * Focused on CICD Toolstack WAF issue, working with DevOps team * Focused on Apigee CICD implementation |
| 3 | Any **Risks/Issues/Dependency**along with the Impact (High/Medium/Low) |  |
| 4 | Support required, if any |  |