## Slide 1: Re-baselined Wave 1 Plan
7th Sept’2020

## Slide 2: MVP 1 Plan: Development of all sub-journeys to finish by Dec 2020
2020
Sep
Oct
Nov
Dec
Equity Listings
Member Services
Member Compliance
C&S Operations
Collateral Management
Listing Compliance
Parivartan front end
Member Helpdesk
Journey
1
1
1
3
1
1
1
1
6
4
1
2
1
11
1
1
3
7
27
1
1
6
1
21
4
13
9
6
1
27
5
18
27
Monthly run-rate
Cumulative run-rate
1
2
1
7
7
2
1
1
7
1
1
1
y
Completion of development for y sub-journeys by Wipro
x
Completion of user stories for x sub-journeys by BCG

## Slide 3
Clearing & Settlement Operations
Collateral Management
Member Services and Helpdesk
  Colo services
  Trade Helpdesk
  NSE Clearing
  Regulatory Support
  User ID Management
Parivartan Front End Navigation
Member Compliance
  MTR daily report sign-off
  AP registration
  AI and machine learning reporting
  Director change
  Prepare membership certificate
  KMP details updation
  AP cancellation
  AP change detail
  Half yearly networth certificate
  Comp. officer details updation
Member Compliance
  Annual Returns
Listing Services
  Equity IPO
Listing Compliance
  Regulation 29 (2) (b) to (f)
  Regulation 39(3)
  SAST disclosures
  Regulation 31 (1) (b)
  Regulation 33 (3)
  Announcements and PIT disclosure
  Regulation 30 (6)
Wave 1 High Level Plan and Proposed Timeline: Go-live
9 sub- journeys
18 sub-journeys
Dec2020
Feb 2021